# This week: Change Request Portal

Week of Oct 26–30, 2026

## 1. Implement the notes tabs update (from DetailScreen-Fixes.md)

☐ 1: Add the tabs list to App.Formulas

☐ 2: Rename the Description boxes

☐ 3: Add the hidden helper that sets which note can be edited

☐ 4: Add the tab gallery and set how each tab looks

☐ 5: Point txtNote and lblNote at the selected note

☐ 6: Save notes through the hidden form cards

☐ 7: Open on the right tab when the screen opens and after a move

☐ 8: Stop Reject from overwriting notes

☐ Work through the Test section at the end of the doc

## 2. Add the changes from Friday's meeting

☐ Write up the action items from the meeting notes

☐ Add them to the updates doc as numbered steps, like the notes tabs steps

☐ Build them and test them

## 3. Meet with the requirements team

☐ Schedule it early in the week so their input can land in this round of changes

☐ Show them the current app, including the notes tabs

☐ Collect what they want added or changed, and agree on what's in scope now and what's for later

☐ Add their agreed items to the updates doc

## 4. Write the technician SOP (managing requests)

☐ Moving a request through the stages

☐ Using the notes tabs at each stage (CAB, Authority, Implementation, Review)

☐ Approve and Reject, and what happens to the notes

☐ Rollback plans

☐ Screenshots of the final screens

## 5. Write the user SOP (submitting requests)

☐ Filling in and submitting the form

☐ Required fields and attaching a rollback plan

☐ Checking a request's status

## 6. Start migrating the app to the Config Management SharePoint site

☐ List everything that has to move: lists, columns, the app, and data connections

☐ Re-provision the lists on the new site with Provision-ChangeRequestLists.ps1

☐ Repoint a copy of the app at the new lists and test it

☐ Decide whether existing requests get moved and when the switch happens

## 7. Begin the Config Management SharePoint redesign

☐ Review the current pages and navigation

☐ Sketch the new layout, with a clear entry point to the portal

☐ Get early feedback, which you could fold into the requirements meeting

## Suggested schedule

Monday: Book the requirements meeting and start the notes tabs

Tuesday: Finish the notes tabs and the Friday meeting changes

Wednesday: Hold the requirements meeting and start the migration

Thursday: Write both SOPs

Friday: Continue the migration and start the redesign